DOC TYPE: PROJECT SCOPE BASELINE | REF: BA-VC-SB-2026-V1.0
CLASSIFICATION: STRICTLY CONFIDENTIAL

PROJECT SCOPE BASELINE

Clinic Website, WhatsApp Automation & Digital Records for Palak Paresh Gandhi, Satara
Date: October 07, 2026

1. PURPOSE OF THIS BASELINE

This document fixes the scope of the project so that both parties share one reference for what will be delivered. Once signed, it becomes the formal Scope Baseline: any item added, removed, or changed afterwards follows the change control process in Section 11.

2. PROJECT BACKGROUND & OBJECTIVES

Ms. Palak Paresh Gandhi is establishing a specialized speech & audiology clinic in Satara, Maharashtra. The digital foundation aims to provide website search visibility, build patient trust, streamline appointment booking under 2 minutes, eliminate no-shows via automated WhatsApp reminders, and maintain digital clinical records.

3. SCOPE SUMMARY

Phase 1: Clinic Website & Blog
Phase 2: WhatsApp Automation & Web Case Records Dashboard

4. IN-SCOPE DELIVERABLES

A. Website (Phase 1)

WS-01 Mobile-first architecture | WS-02 Homepage & Navigation | WS-03 15 Service pages | WS-04 Bilingual toggle (En/Mr) | WS-05 Practitioner Profile | WS-06 10 Guidance Articles | WS-07 Booking Modal | WS-08 Contact Page & Map

B. WhatsApp Automation (Phase 2)

WA-01 API Setup | WA-02 Automated Welcome Flow | WA-03 Booking Confirmation Trigger | WA-04 Timed 24h & 2h Reminders | WA-05 Post-Visit Feedback Prompt

C. Appointments & Digital Records (Phase 2)

DR-01 Web Records Dashboard | DR-02 Patient Intake Form | DR-03 Audiology Case Record & Chart Upload | DR-04 Speech Therapy Case Notes | DR-05 Calendar View | DR-06 CBT Notes (Gated) | DR-07 100 Legacy Record Import

D. Content & Branding

CB-01 Logo Refinement | CB-02 Clinical Content Writing (En/Mr) | CB-03 WhatsApp Message Templates

E. Training, Handover & Warranty

TH-01 Training (1h Practitioner, 30m Receptionist) & Guides | TH-02 Handover Pack & IP Register | TH-03 30-Day Defect Warranty

5. SERVICES THE BASELINE IS BUILT AROUND

Speech & Language Therapy (7 services): Speech delay, Stammering, Articulation, Autism communication, Voice disorders, Post-stroke Aphasia, Dysphagia.
Audiology (7 services): PTA test, Tympanometry, Hearing aid fitting, Pediatric hearing, Tinnitus management, APD evaluation, Ear mold fitting.
CBT & Counseling (1 service - Conditional per Section 8).

6. OUT OF SCOPE

Google Business Profile (GMB) setup/management, local SEO map optimization, paid ad management, video/photo production, ongoing social media management, legal drafting of medical forms, e-commerce/online payment gateways, patient login mobile apps, hospital HIS/ABDM integration, hardware supply, platform pass-through fees.

7. CONSTRAINTS & DEPENDENCIES

Timely Questionnaire responses, RCI registration certificate copy, dedicated WhatsApp SIM access, and prompt clinical content review.

8. CONDITIONS ON REGULATED OR SENSITIVE ITEMS

RCI number required before publishing titles; CBT module gated pending qualification proof; medical content pre-approved by practitioner; DPDP Act 2023 consent required before storing real patient records.

11. BASELINE CHANGE CONTROL

Any scope change requires a formal written Change Request Order (MSA Section 6) with impact assessment within 3 working days.

12. SIGNATURES & AUTHORIZATION

ISSUED BY BLACK ANGLER PVT LTD:

Signature: ___________________________
Name: Shreeharsh Shivpuje (Lead Director & Executive Officer)
Date: October 07, 2026 | Place: Satara


CONFIRMED & ACCEPTED BY CLIENT:

Signature: ___________________________
Name: Ms. Palak Paresh Gandhi (Audiologist & SLP, Vani's Clinic)
Date: October 07, 2026 | Place: Satara

CONFIDENTIAL • BA-VC-SB-2026-V1.0 • PROPERTY OF BLACK ANGLER PVT LTD • STACK & GOVERNANCE SUITE