DOC TYPE: STATEMENT OF WORK | REF: BA-VC-SOW-2026-V1.0
CLASSIFICATION: STRICTLY CONFIDENTIAL

STATEMENT OF WORK (SOW)

Digital Launch Programme for the Clinic of Palak Paresh Gandhi, Satara
Date: October 07, 2026

1. OVERVIEW AND OBJECTIVES

Black Angler Pvt Ltd will build and deploy the digital foundation for Vani's Clinic in Satara: responsive bilingual website, WhatsApp Meta Cloud API booking automation, and secure web patient records portal.

2. WORK PACKAGES AND DELIVERABLES

WP1: Clinic Website & Blog (WS-01 to WS-08)
WP2: WhatsApp Automation (WA-01 to WA-05)
WP3: Digital Records System (DR-01 to DR-07)
WP4: Content & Branding Assets (CB-01 to CB-03)
WP5: QA & Security Deployment
WP6: Training, Handover & Warranty (TH-01 to TH-03)

3. TIMELINE AND PHASING

Target Timeline: 2.5 Months (~10 to 12 Weeks). Tentative schedule subject to client input timelines, Meta API approvals, and clinic opening schedule.

4. FEES, MILESTONES AND PAYMENT

Milestone 1: 40% Advance on SOW execution
Milestone 2: 30% Staging on Phase 1 website staging preview
Milestone 3: 30% Go-Live prior to custom source code release

5. ROLES AND RESPONSIBILITIES

Black Angler Team: Shreeharsh Shivpuje (Lead Director / Project Manager), Full-Stack Web Engineer, Automation Specialist.
Client: Ms. Palak Paresh Gandhi (Authorised Approver & Practitioner Lead).

7. ACCEPTANCE PROCEDURE

5 working days review window; 10 working days fix window; deemed acceptance on 5 days silence; formal go-live approval.

8. TECHNICAL APPROACH, SECURITY AND DATA

Hosted in India with SSL encryption, RBAC access, DPDP Act 2023 compliance, 48-hour breach notification SLA.

12. SUPPORT AND WARRANTY

30-day post go-live defect warranty. SLA targets: Critical P1 4h, High P2 12h, Medium P3 24h, Low P4 48h.

15. AUTHORISATION

ISSUED BY BLACK ANGLER PVT LTD:

Signature: ___________________________
Name: Shreeharsh Shivpuje (Lead Director & Executive Officer)
Date: October 07, 2026 | Place: Satara


CONFIRMED & ACCEPTED BY CLIENT:

Signature: ___________________________
Name: Ms. Palak Paresh Gandhi (Audiologist & SLP, Vani's Clinic)
Date: October 07, 2026 | Place: Satara

CONFIDENTIAL • BA-VC-SOW-2026-V1.0 • PROPERTY OF BLACK ANGLER PVT LTD • STACK & GOVERNANCE SUITE